Project 2: Timeline Milestones with Fallback Plan

Group 7: Robert Moe, Celi Sun, Mark Woehrer, John Zumwalt

Demonstration Due: March 27/28 2003

Hardware Timeline:

Milestone #1: March 10, 2003. – Preliminary Design.

- The hardware team should have an initial design to bring to the table.

- Consider limitations and restrictions of sensors and how to compensate for this deficiency.

*** Sync_1 ***

Milestone #2: March 13, 2003.  – Basic Design of the robot finished.

- By now we know what the Lego mind storm set is capable of and we should have an agreement on what the design of the robot will be among the hardware group members.  Hardware will then present the design to the software group members on this day two coordinate the two efforts.

FALLBACK PLAN:  If the robot design is not agreed upon or has not been

Completed by this date then we will hold meetings on Mar 14 and/or

Mar 15 and will be completed by then so the project can continue.

*** Sync_2 ***

Milestone #3: March 17, 2003.  – Robot construction completed.

- Robot construction is completely finished along with all of the sensor

layouts and design.  The robot will have been tested with the software

to ensure that all of the sensors have readings and the basic motor

control of the robot is functional.  This does not require that the robot achieve the task of the project.

FALLBACK PLAN:  If the robot does not work properly then all 4 of the group

Members will meet Monday and Tuesday to have the robot working at least

80%.

*** Sync_3 ***

Milestone #4: March 25, 2003.  – Robot design is finalized.

- In this milestone the robot design is completely finalized. The

coordination between the hardware the software is completed and the robot functions as planed.  All the tests are successful with no errors or mishaps.

FALLBACK PLAN:  If the robot does not work by this time then all of the

group members will work together to resolve the issue whether it be a

hardware or a software issue.  If it is a software problem then the

hardware people will research the problem to come up with a solution and

vice versa for the software people.

*** Sync_4 ***

Milestone #5: March 31, 2003.  – Documentation Completed.

- All documentation on the robot hardware will be completed and compiled

against the software documentation and presented in the final report to  be turned in.

Software Timeline:

Milestone #1: March 10, 2003.  - Choose development computer (Laptop?).

- First of all, we need to decide on a centralized computer to house the team's software.  This is done to ensure version integrity by allowing only one person or group to work on the code at a time.  For each project the senior software member should volunteer their personal laptop.  If for any reason this is not possible, the junior member can offer an alternative by providing another laptop.

-  Install/Check Interactive C(if necessary):

Download Interactive C to the development computer.

This can be accomplished through the class web page.  Once installed,

run simple command line testing to test basic functionality of the IC.

*** Sync_1 ***

Milestone #2: March 13, 2003 - Initial software development:

- This is where the software team first attempts to materialize the custom

code.  This code should perform limited movement instructions to hash

out the basic range of movement of the robot: turning radius, speed,

skid steering, etc.  The team should eventually come up with an abstract

motor library, comprised of a number of functions to allow basic

movement of the robot.  If possible functions such as turn(double

degrees) and move(double feet) should be included.

*** Sync_2 ***

Milestone #3: March 17, 2003 - Primitive robot behavior, add Sensor code:

- Once some experimental values have been derived and a motor interface is

provided, the robot should then attempt to use the sensors necessary to

accomplish the goal.  This is where the software team should implement

the brains of the robot and formulate the plan of attack.  Before moving

to the next phase, the team must be certain that the chosen approach is

not only possible, but more importantly, feasible in the available time.

*** Sync_3 ***

Milestone #4: March 25, 2003 - Full robot behavior, code testing:

- This stage marks the point at which the sensor code has been

successfully integrated with the motor interface to provide limited

capability to the robot.  Once this has been accomplished, the team

should enhance the code by adding error checking, exception handling,

limited adaptability and any other features necessary to help the robot

perform at a higher level.  This stage should be considered somewhat

recursive and could be visited multiple times.

*** Sync_4 ***

Milestone #5: March 31, 2003 - Code documentation:

- At the end of the project the code should be documented.  However, this

does not mean that the code will not have any documentation until this

point.  Throughout the development process it should be necessary to

keep adequate documentation of the code to promote clarity between team

member as well as clarity to the author.

Synchronization Definitions:

Sync_1: Initial spin the wheel test – This test will determine whether the software and the hardware is set up correctly.  The robot design does not have to be completed but the communication between the software and the hardware must be successful.

Sync_2: Basic Movement Test – The basic robot design will be completed. Although the deadline for the robot design to be finished is Mar 17, there should still be a basic prototype to test the movement that the software designers have developed to be tested on the hardware.

Sync_3: Movement and Sensor Test – This time the robot design should be complete.  All of the sensors should be tested and functional and movement should be almost completed.  All the readings should be accounted for in the software from the sensors in the hardware, although the final logic in the software does not have to be fully functional.

Sync_4:  Test run in real world environment – This should be the completed version of the robot. This gives us 2 days to refine any bugs that may occur, but any development of the robot should be completed or finalized by this time.

Timeline Milestones with Fallback Plan:

| Timeline Milestone | Hardware team | Software team |
| --- | --- | --- |
| March 10 | Milestone #1 | Milestone #1 |
| March 13 | Milestone #2 | Milestone #2 |
| March 14-15 | FALLBACK PLAN | FALLBACK PLAN |
| March 17 | Milestone #3 | Milestone #3 |
| March 17-19 | FALLBACK PLAN | FALLBACK PLAN |
| March 25 | Milestone #4 | Milestone #4 |
| March 25-28 | FALLBACK PLAN 3 | FALLBACK PLAN 3 |
| March 31 | Milestone #5 | Milestone #5 |