PROJECT 2: TIMELINE

Project Deadlines:

  - Task Allocation Report and Timeline on 7th Mar ‘03

  - Demo on 27th and 28th Mar ‘03

  - Robot design documentation on 31st Mar ’03

  - Code Documentation on 31st Mar ’03.

  - Final Report due on 31st  Feb.’03.

  - Presentation on 31st Mar and 2nd Apr ‘03.

Milestones:

| Design | Team Design Meeting | Monday, 3th Mar ‘03 |
| --- | --- | --- |
| Hardware | Physical Prototype Constructed | Friday, 7th Mar ‘03 |
|  | Working Prototype | Tuesday, 11th Mar ‘03 |
|  | Sensor Placement | Wednesday, 12th Feb ‘03 |
| Software | Define Behaviors | Saturday, 8th Mar ‘03 |
|  | Detect Light Source | Monday, 10th Mar ‘03 |
|  | Drive to Light Source | Monday, 10th Mar ‘03 |
|  | Turn Off Light | Wednesday, 12th Mar ‘03 |
|  | Detect Wheel Stop | Wednesday, 12th Mar ‘03 |
|  | Avoid Tall Obstacles | Friday, 14th Mar ‘03 |
|  | Team code review | Friday, 14th Mar ‘03 |
|  | Finish coding | Friday, 14th Mar ‘03 |
| Testing | Test Working Prototype | Wednesday, 12th Mar ‘03 |
|  | Begin Testing | Friday, 14th Mar ‘03 |
|  | Finish Testing | Monday, 24th Mar ‘03 |
| Report and Presentation | Start compilation of report | Wednesday, 26th Mar ‘03 |
|  | Finish report | Friday, 28th Mar ‘03 |

Important Milestone Descriptions:

Physical Prototype – the basic ingredient list for the prototype is three-fold (a four-wheeled chassis capable of turning in its own space, a turret capable of rotating 180o, and a cradle for the Handy Board).  This is done to verify that the ideas decided upon in the design meeting are actually doable.

Working Prototype – the working prototype will be a simple integration of the physical prototype and the “detect light source” behavior.

Sensor Placement – the Hardware group will research the range of the ET range finding sensors and the order of magnitude difference between the light source and ambient light.  Based on these values, the sensors will be placed after the working prototype has been tested and the validity of it confirmed.

Define Behaviors – the Software group will determine which behaviors the robot will use and the order of inhibition.

Detect Light Source – this milestone will be complete when the robot is able to detect a light source in a similar environment to that of the testing environment.

Drive to Light Source – this milestone adds to the previous milestone and will be complete when the robot detects a light source and drives toward it.

Turn Off Light – this milestone adds to the previous two milestones and will be complete when the robot is able to find a light source, drive to it, and turn it off.

Detect Wheel Stop – this milestone will be used to determine whether one of three wheel stop cases has occurred: the robot has run into a wall, it has run into a rock, or it has run into the power supply of the light source.  This milestone will be complete when the robot can recover from the above wheel stop cases and turn off the light source.

Avoid Tall Obstacles – this milestone will be complete when the robot is able to navigate around the tall obstacles.  At this point, the software will be finished.

Code Review – the code review will consist of the whole group looking over the code together, searching for errors, and making sure everyone has a working knowledge of how the code works.

Working Prototype Testing – the purpose of testing the working prototype is to verify that the design ideas of the turret and the Handy Board placement will work.

Testing – this milestone will be complete when the robot is able to perform all of the desired tasks.

Report/Presentation – this milestone will be complete when the report is finished and the presentation slides are made.

Fallback Plan:

All milestone estimates are conservative in nature to account for any reasonable, unforeseen problems that may arise.  Also, all milestone completion dates are scheduled 2-3 days ahead of the specified deadline.  This provides extra padding into the schedule, should it be required.  In particular, the testing phase will be the only active phase during the week of Spring Break.  In the event hardware and software have not completed all of their milestones, the first part of the week will be used for completing these milestones.

In an effort to minimize unforeseen problems, two team members have been assigned to each milestone.  The primary is responsible for completing each milestone and the secondary is responsible for keeping up to date with the current state of the milestone and being ready to step in to assist if required.